User Acceptance Testing (UAT) Template

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | InterviewAI – Intelligent Hiring & Candidate Evaluation System |
| Maximum Marks |  |
| Name | Tirumani Sai Manikanta |

Project Overview:

Project Name: InterviewAI – Intelligent Hiring & Candidate Evaluation System

Project Description: A Flask + Google Gemini web app that generates role-specific, experience-aware interview question sets with follow-ups, evaluation tips, green/red flags and a 1-5 scoring guide, and exports any session to a formatted Word document.

Project Version: 1.0.0

Testing Period: 10 July 2026 to 14 July 2026

Testing Scope:

Question generation (role, experience level, interview type, notes), Session Ledger (list/reopen/delete sessions), Word (.docx) export, and the /api/health check.

USN-1 to USN-12 covering question generation, session management, Word export and system health (see Data Flow Diagram & User Stories template).

Testing Environment:

URL/Location: http://localhost:5000 (local Flask dev server)

Credentials (if required): None for the UI. A valid GEMINI_API_KEY must be set in the server's .env file.

Test Cases:

| Test Case ID | Test Scenario | Test Steps | Expected Result | Actual Result | Pass/Fail |
| --- | --- | --- | --- | --- | --- |
| TC-001 | Generate a mixed technical question set | Open http://localhost:5000 Enter role 'Senior React Developer', level 'Advanced', type 'Mixed', questions '10' Click Generate | 10 questions returned, each with a follow-up, evaluation tip, green/red flags and a scoring guide | 10 questions returned as expected, all fields populated | Pass |
| TC-002 | Reopen a saved session from the Session Ledger | Generate any question set Open the Session Ledger sidebar Click the newly created session | The session reloads instantly with no new Gemini API call | Session reloaded instantly from local history | Pass |
| TC-003 | Export a session to Word | Open a saved session Click 'Export to Word (.docx)' | A formatted .docx downloads with role, questions, flags and scoring guide | .docx downloaded and opened correctly with all sections formatted | Pass |
| TC-004 | Submit generation form without a role | Leave the role field empty Click Generate | A 400 error 'Please provide a job role...' is shown, no Gemini call is made | Validation error shown as expected | Pass |

Bug Tracking:

| Bug ID | Bug Description | Steps to reproduce | Severity | Status | Additional feedback |
| --- | --- | --- | --- | --- | --- |
| BG-001 | Export button did nothing after a session was deleted from history/ on disk | Generate a session Manually delete its JSON file from history/ Click Export in the still-open UI | Low | Closed | Fixed by returning a clear 404 'Session not found' instead of a silent failure |
| ... | ... | ... | ... | ... | ... |

Sign-off:

Tester Name: Tirumani Sai Manikanta

Date: 14 July 2026

Signature: Tirumani Sai Manikanta

Notes:

- Ensure that all test cases cover both positive and negative scenarios.

- Encourage testers to provide detailed feedback, including any suggestions for improvement.

- Bug tracking should include details such as severity, status, and steps to reproduce.

- Obtain sign-off from both the project manager and product owner before proceeding with deployment.