Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story points)

| Date | 14 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | InterviewAI – Intelligent Hiring & Candidate Evaluation System |
| Maximum Marks | 5 Marks |
| Name | Tirumani Sai Manikanta |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Question Generation | USN-1 | As a recruiter, I can enter a job role, experience level and interview type so that InterviewAI generates a tailored set of interview questions. | 3 | High | Tirumani Sai Manikanta |
| Sprint-1 |  | USN-2 | As a recruiter, I can add organizational context (notes) so that generated questions reflect my team's practices. | 2 | Medium | Tirumani Sai Manikanta |
| Sprint-1 |  | USN-3 | As a recruiter, each question comes with a follow-up prompt, evaluation tip, green/red flags and a 1-5 scoring guide so I can run a structured interview. | 3 | High | Tirumani Sai Manikanta |
| Sprint-1 | Session Ledger | USN-4 | As a recruiter, every generated question set is automatically saved as a session so I don't lose my work. | 2 | High | Tirumani Sai Manikanta |
| Sprint-2 | Session Ledger | USN-5 | As a recruiter, I can view a list of my past sessions (role, level, type, date) in a Session Ledger sidebar. | 2 | High | Tirumani Sai Manikanta |
| Sprint-2 |  | USN-6 | As a recruiter, I can reopen a past session instantly without spending another Gemini API call. | 2 | Medium | Tirumani Sai Manikanta |
| Sprint-2 |  | USN-7 | As a recruiter, I can delete a session I no longer need. | 1 | Low | Tirumani Sai Manikanta |
| Sprint-3 | Word Export | USN-8 | As a recruiter, I can export any session to a polished Word (.docx) document with one click. | 3 | High | Tirumani Sai Manikanta |
| Sprint-3 |  | USN-9 | As a recruiter, the exported document is print-ready with green/red flags and the scoring guide clearly formatted. | 2 | Medium | Tirumani Sai Manikanta |
| Sprint-3 | Reliability | USN-10 | As a recruiter, I see a clear error message if my Gemini API key is missing or invalid. | 1 | Medium | Tirumani Sai Manikanta |
| Sprint-4 | UX & Validation | USN-11 | As a recruiter, invalid inputs (missing role, out-of-range question count) are validated before I submit. | 1 | High | Tirumani Sai Manikanta |
| Sprint-4 |  | USN-12 | As a recruiter, I can check system health via /api/health to confirm my API key is configured. | 1 | Low | Tirumani Sai Manikanta |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 10 | 7 Days | 01 Jun 2026 | 07 Jun 2026 | 10 | 07 Jun 2026 |
| Sprint-2 | 5 | 7 Days | 08 Jun 2026 | 14 Jun 2026 | 5 | 14 Jun 2026 |
| Sprint-3 | 6 | 7 Days | 15 Jun 2026 | 21 Jun 2026 | 6 | 21 Jun 2026 |
| Sprint-4 | 2 | 7 Days | 22 Jun 2026 | 28 Jun 2026 | 2 | 28 Jun 2026 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.

https://www.visual-paradigm.com/scrum/scrum-burndown-chart/

https://www.atlassian.com/agile/tutorials/burndown-charts

Reference:

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/how-to-do-scrum-with-jira-software

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation

https://www.atlassian.com/agile/tutorials/burndown-charts